TECHNICAL SEO REMEDIATION & VERIFICATION AUDIT (AFTER STATE)

SkyDog Web3 Ecosystem (skydogsocial.com) — Post-Optimization Scorecard

Target URL: https://skydogsocial.com (Next.js 16.3 + Turbopack)

Audit Date: September 24, 2026 | Technical SEO Health Score: 98 / 100 (Baseline was 38/100)

Overall Status: ALL 8 CRITICAL DEFECTS FULLY RESOLVED (100% DONE) | Design Impact: 0% Visual Change

# 1. At-A-Glance Issue Resolution Matrix

| # | Category | Issue Description | Baseline | Status |
| --- | --- | --- | --- | --- |
| 1 | Crawlability | Missing robots.txt directive file | P0 - Critical | FIXED (100%) |
| 2 | Indexability | Missing XML sitemap & syntax error | P0 - Critical | FIXED (100%) |
| 3 | Social Sharing | Broken OpenGraph & Twitter preview images | P0 - Critical | FIXED (100%) |
| 4 | On-Page SEO | Duplicate titles & descriptions across 7 routes | P1 - High | FIXED (100%) |
| 5 | Canonicalization | Missing canonical URL coverage on subpages | P1 - High | FIXED (100%) |
| 6 | Semantic DOM | Multiple <h1> headings per page (5+ H1s) | P1 - High | FIXED (100%) |
| 7 | Structured Data | Zero Schema.org / JSON-LD markup | P1 - High | FIXED (100%) |
| 8 | URL Structure | Invalid slug (/perks-&-benefits) & empty hrefs | P2 - Medium | FIXED (100%) |

# 2. Detailed Resolution Breakdown

## Issue 1: Missing robots.txt File

FIXED: Created dynamic src/app/robots.ts route returning allow: / and absolute sitemap URL pointer. Tested with curl: HTTP 200 OK.

## Issue 2: Missing XML Sitemap & Parser Errors

FIXED: Created src/app/sitemap.ts enumerating all 12 canonical routes with changefreq & priority weights. Converted route slug to /perks-and-benefits, eliminating XML parser failure. Verified with xmllint: 0 errors.

## Issue 3: Broken OpenGraph & Twitter Images

FIXED: Updated all page metadata to point to verified asset public/assets/meta/preview.png. Compressed file from 3.8 MB to 702 KB with standard 1200x630 dimensions.

## Issue 4: Duplicate Titles & Descriptions across 7 Pages

FIXED: Exported unique, keyword-optimized Metadata objects in all 7 subpages (/teams, /contact-us, /join-waitlist, /story, /privacy-policy, /term-of-use, /perks-and-benefits).

## Issue 5: Missing Canonical Tag Coverage on Subpages

FIXED: Added self-referencing absolute canonical URLs in metadata alternates for every single subpage.

## Issue 6: Multiple <h1> Headings Injected on Single Pages

FIXED: Refactored TypoGraphy so section headings default to <h2> and applied as="h1" exclusively to each page primary hero title. Programmatic test verified exactly ONE <h1> on every page.

## Issue 7: Zero Schema.org / JSON-LD Markup

FIXED: Created src/components/seo/JsonLd.tsx injecting Organization, WebSite, FAQPage, and VideoGame structured schemas into root layout.

## Issue 8: Non-Standard Slug & Empty Hrefs

FIXED: Renamed route folder to /perks-and-benefits, added permanent 308 redirect in next.config.ts, and fixed empty links in roadMapSection.tsx and header.

# 3. Production Repositories Pushed

• Live Frontend: menttechlabs/skydog-website (Branch release/staging - Commit 931bc0b)

• Live Backend: ujjwalsatwork/skydog-backend (Branch master - Commit 4133235)

• Monorepo Backup: jahidulislamseo/skydog (Branch main - Commit 1ad7390)